TSANet Connect · Zendesk Integration ¦ Approach Comparison

Zendesk Integration Strategy

Which approach is right for your implementation?

|  | Approach A | Approach B |
| --- | --- | --- |
|  | ZIS + Cloudflare Worker + ZAF Phased — Worker now, ZAF later | ZIS + ZAF Only Integrated — single delivery |

| Dimension | Approach A | Approach B |
| --- | --- | --- |
| Components | ZIS + Cloudflare Worker + ZAF sidebar app | ZIS + ZAF sidebar app only |
| Inbound path | ZIS flow template (same for both) | ZIS flow template (same for both) |
| Outbound path | Phase 1: Tag fires webhook → Worker → TSANet API. Phase 2: ZAF sidebar | ZAF sidebar app only — agent clicks Submit button in sidebar |
| Agent experience | Phase 1: tag + comment interface. Phase 2: sidebar panel | Sidebar panel from day one — no tags-as-UI |
| Infrastructure | Zendesk (ZIS, ZAF) + Cloudflare Workers | Zendesk only (ZIS + ZAF) |
| Automated outbound | ✓ Supported — Worker runs without an active agent session | ✗ Not supported — ZAF requires agent browser session |
| Dev effort (total) | ~44 days (6d Worker + 38d ZAF) | ~38 days (ZAF + ZIS only) |
| Time to first value | Days (Worker deployable quickly; Marketplace review later) | Weeks (Marketplace review is the gating dependency) |
| Architecture | Three components — Worker sits between two Zendesk-native surfaces | Two components — both fully Zendesk-native |
| Long-term maintenance | Worker + ZAF app — two codebases, two deployment pipelines | ZAF app only — one codebase |
| Email-to-Case bridge | Available as interim option while ZAF is in Marketplace review | Same — available as interim option |

| Approach A — Pros | Approach B — Pros |
| --- | --- |
| ✓ Fastest path to a working integration ✓ Automated outbound supported (no agent session needed) ✓ Worker independently testable and debuggable ✓ Low-risk: Worker failure doesn't break ZAF phase | ✓ Cleaner architecture — Zendesk-native end to end ✓ Better agent UX from day one — sidebar not tags ✓ One codebase, one deployment pipeline ✓ No Cloudflare account or Wrangler CLI required |
| Approach A — Cons | Approach B — Cons |
| ✗ Worker is superseded by ZAF in Phase 2 — temporary asset ✗ Three components to document, maintain, and explain ✗ Phase 1 agent UX is second-class (tags + comments) ✗ 'Which path does this use?' confusion for future devs | ✗ Longer runway — Marketplace review (4–8 weeks) is the gate ✗ No automated outbound without adding Worker anyway ✗ ZAF is more complex to build than the Worker alone ✗ If ZAF delayed, members have Email-to-Case only |

# Decision Framework

| If your priority is... |  | Then choose... |
| --- | --- | --- |
| Getting something working for a waiting member ASAP | → | Approach A — Worker is deployable in days |
| Architectural cleanliness and long-term maintainability | → | Approach B — ZIS + ZAF is the right permanent architecture |
| Supporting automated escalation workflows (no agent needed) | → | Approach A — or Approach B + Worker added specifically for automation |
| Minimising platforms and dependencies | → | Approach B — Zendesk-only stack |
| Best agent experience from launch | → | Approach B — sidebar panel beats tag-based interface every time |
| Hedging risk while ZAF Marketplace review is pending | → | Approach A — Worker provides a working interim while ZAF is reviewed |

|  | Recommendation If no member is waiting right now and you are building for the long term: choose Approach B. ZIS + ZAF is what you would build if starting from scratch. Use the Email-to-Case bridge as the interim for members while ZAF is in Marketplace review. If a member needs a working integration in days: start with Approach A, ship the Worker, then build ZAF knowing the Worker will be retired for agent-initiated flows once ZAF ships. |
| --- | --- |

TSANet Connect 3.0 ¦ Zendesk Integration ¦ April 2026 ¦ membership@tsanet.org ¦ github.com/shawnbray205/tsanet-connect-zendesk-docs